RETAILSPHERE (PTY) LTD

Data Platform Programme

Architecture Decision Record Register

Living Document — Updated continuously throughout all 10 design steps

| Document ID | ADR-REG-001 |
| --- | --- |
| Version | 1.0 — Initial register. 6 ADRs identified. |
| Date | 17 April 2026 |
| Author | Thozamile Mbalo — Data Solutions Architect |
| ADRs in register | 6 — All PENDING. Individual ADR documents to be written in Steps 6 and 9. |

1. Purpose and Usage

This register tracks every Architecture Decision Record (ADR) raised during the RetailSphere Data Platform Programme. An ADR documents a significant architectural decision — one that is difficult to reverse, has material impact on multiple domains, or requires formal stakeholder sign-off before implementation proceeds.

This register is a living document. New ADRs are added as significant decisions are identified during any step of the 10-step design process. The individual ADR documents — containing full context, options considered, decision made, and consequences — are written when the relevant step is reached. The register provides visibility of the full decision backlog at all times.

How to read the status column: PENDING — Decision identified but not yet made. ADR document not yet written. IN PROGRESS — ADR document being drafted. Options under active evaluation. APPROVED — Decision made, documented, and signed off by approver. Implementation may proceed. SUPERSEDED — Decision was made but has been replaced by a subsequent ADR.

2. ADR Summary Register

| ADR ID | Title | Triggered By | Status | Owner | Approver |
| --- | --- | --- | --- | --- | --- |
| ADR-001 | Master Product Identifier Strategy | BDR-001 v1.0 | PENDING | T. Mbalo (DSA) | N. Mahlangu (CDO) |
| ADR-002 | Unified Customer Identity Resolution Strategy | BDR-001 v1.0 | PENDING | T. Mbalo (DSA) | N. Mahlangu (CDO) + Legal (POPIA) |
| ADR-003 | Supplier Contract Data Extraction Strategy | Step 2 | PENDING | T. Mbalo (DSA) | N. Mahlangu (CDO) + Sipho Dlamini |
| ADR-004 | Medallion Architecture Layer Design | Design philosophy agreed | PENDING | T. Mbalo (DSA) | N. Mahlangu (CDO) |
| ADR-005 | Orchestration and Pipeline Strategy | Design philosophy agreed | PENDING | T. Mbalo (DSA) | N. Mahlangu (CDO) |
| ADR-006 | Marketing Attribution Logic and Methodology | Step 2 | PENDING | T. Mbalo (DSA) | N. Mahlangu (CDO) + Rethabile Sithole (CCO) |

3. ADR Detail Summaries

Full ADR documents will be written during Steps 6 and 9. The summaries below capture the context, provisional decision direction, and dependencies for each ADR to ensure no information is lost between steps.

ADR-001 — Master Product Identifier Strategy

| Status | PENDING |
| --- | --- |
| Design Step | Step 6 — Risk Analysis |
| Triggered By | BDR-001 v1.0 — Step 1 |
| Owner | T. Mbalo (DSA) — Approver: N. Mahlangu (CDO) |
| Due | Step 6 completion |
| Context | SAP ECC stock code ≠ Oracle MICROS POS product code ≠ Shopify SKU. No master product identifier exists across RetailSphere's three primary transactional systems. Cross-domain product reporting is impossible without resolution. |
| Decision Direction | PENDING — To be determined in Step 6 Risk Analysis. Options under consideration: (1) SAP as master with cross-reference mapping. (2) New surrogate product key generated in Silver layer with source system cross-reference table. (3) Hybrid — SAP as authoritative for procurement and inventory; surrogate key for sales and marketing. |
| Consequences if Delayed | Until resolved: no reliable cross-channel product performance reporting. Affects Procurement, Inventory Management, and Sales domains. Impacts Step 7-dimensional model design — Product dimension cannot be finalised without this decision. |
| Dependencies | Source system data profiling (Step 5). Stakeholder agreement from Sipho Dlamini (Procurement) and Zanele Mokoena (Inventory). |

ADR-002 — Unified Customer Identity Resolution Strategy

| Status | PENDING |
| --- | --- |
| Design Step | Step 6 — Risk Analysis |
| Triggered By | BDR-001 v1.0 — Step 1. Scope expanded BDR-001 v1.2. |
| Owner | T. Mbalo (DSA) — Approver: N. Mahlangu (CDO) + Legal (POPIA) |
| Due | Step 6 completion |
| Context | Salesforce Loyalty ID ≠ Shopify Customer ID ≠ POS receipt ≠ Marketing Cloud contact ID ≠ Meta pixel ID ≠ GA4 client ID. 66% of in-store transactions are anonymous. 2.1M loyalty members cannot be reliably linked to online or in-store transactions without identity resolution logic. |
| Decision Direction | PENDING — CDO instruction (v1.1 comment): ADR must specify whether deterministic matching (name + DOB + phone + email) or probabilistic matching is used. POPIA legal sign-off required before implementation. Segment framework (anonymous in-store, online-only, loyalty-only, full cross-channel) to be implemented as interim measure pending full identity resolution. |
| Consequences if Delayed | Until resolved: no Customer Lifetime Value calculation, no true retention rate, no closed-loop attribution. Affects Sales, Customer Loyalty, and Marketing domains. Customer dimension SCD Type 2 design in Step 7 depends on this decision. |
| Dependencies | POPIA legal review. Data profiling of email match rate between Shopify and Salesforce (Step 5). Stakeholder sign-off from Priya Naidoo and Rethabile Sithole. |

ADR-003 — Supplier Contract Data Extraction Strategy

| Status | PENDING |
| --- | --- |
| Design Step | Step 6 — Risk Analysis |
| Triggered By | Step 2 — Sipho Dlamini interview |
| Owner | T. Mbalo (DSA) — Approver: N. Mahlangu (CDO) + Sipho Dlamini |
| Due | Step 6 completion |
| Context | RetailSphere has 340 active supplier contracts stored as PDF documents on a shared drive. These contracts contain contracted lead times, payment terms, and price schedules — data required to calculate price variance against contracted rates (one of Sipho's five Monday morning metrics). pypdf can extract text but cannot produce structured fields without additional processing. |
| Decision Direction | PENDING — Two options under consideration: (1) Rule-based extraction using Python regex — fast to build, brittle to contract wording variation. (2) LLM-assisted extraction with human review queue for low-confidence outputs — more robust, higher cost per document. Recommended approach: LLM extraction hybrid with human validation before dimension table population. |
| Consequences if Delayed | Until resolved: price variance against contracted rates metric cannot be calculated. This is one of Sipho's five required KPIs. Affects Procurement domain Gold layer completeness. |
| Dependencies | Sample of 10-15 supplier contracts required for extraction testing. Procurement team availability for validation queue management. |

ADR-004 — Medallion Architecture Layer Design

| Status | PENDING |
| --- | --- |
| Design Step | Step 9 — Physical Database Design |
| Triggered By | Design philosophy agreed — project inception |
| Owner | T. Mbalo (DSA) — Approver: N. Mahlangu (CDO) |
| Due | Step 9 completion |
| Context | RetailSphere data platform will use a medallion architecture (Bronze, Silver, Gold) on a cloud-native platform. The boundaries between layers — what transforms at each layer, what governance applies, what latency is acceptable — must be formally defined before physical database design begins. |
| Decision Direction | PENDING — To be defined in Step 9. Preliminary design: Bronze = raw ingestion with source system provenance columns and event/processing timestamp separation. Silver = cleansed, standardised, conformed. Gold = dimensional model (Kimball star schema) serving business domains. dbt handles Silver-to-Gold transformations. |
| Consequences if Delayed | Layer boundary definition affects ETL design (Step 10), data quality framework (Step 9), and all downstream dimensional model decisions (Step 7). |
| Dependencies | Non-functional requirements (Step 4). Source system investigation (Step 5). Physical platform selection. |

ADR-005 — Orchestration and Pipeline Strategy

| Status | PENDING |
| --- | --- |
| Design Step | Step 10 — Data Integration Design |
| Triggered By | Design philosophy agreed — project inception |
| Owner | T. Mbalo (DSA) — Approver: N. Mahlangu (CDO) |
| Due | Step 10 completion |
| Context | Six source systems with different extraction methods — SAP file extract, Oracle MICROS nightly sync, Shopify REST/GraphQL API, Salesforce CRM API, Legacy DW SQL, Excel manual. Orchestration must handle different latencies, failure modes, and dependencies between pipeline stages. |
| Decision Direction | PENDING — Azure Data Factory is the provisional orchestration tool. dbt handles transformation layer. Error handling, retry logic, and data quality checkpoint framework to be defined in Step 10. |
| Consequences if Delayed | Orchestration design determines pipeline reliability, monitoring approach, and incident response procedures. Affects all six source system integrations. |
| Dependencies | Source system investigation completion (Step 5). Non-functional requirements — RTO/RPO definitions (Step 4). ADR-004 layer design. |

ADR-006 — Marketing Attribution Logic and Methodology

| Status | PENDING |
| --- | --- |
| Design Step | Step 6 — Risk Analysis |
| Triggered By | Step 2 — Rethabile Sithole (CCO) interview. BDR-001 v1.2. |
| Owner | T. Mbalo (DSA) — Approver: N. Mahlangu (CDO) + Rethabile Sithole (CCO) |
| Due | Step 6 completion — PRIORITY: Before any Gold layer marketing build |
| Context | RetailSphere spends R8.3M annually across Salesforce Marketing Cloud, Meta Business Manager, and Google Analytics 4. Each platform applies its own attribution model resulting in double and triple counting. Marketing attribution data does not exist in any source system — the data platform will create it for the first time. Attribution window definition and methodology must be agreed before build as it becomes the system of record. |
| Decision Direction | PENDING — Key decisions required: (1) Attribution model type: last-click, first-click, linear, time-decay, or data-driven. (2) Attribution window: how many days between campaign touchpoint and transaction counts as a conversion. (3) Cross-channel weighting: how to handle a customer who touches multiple channels before converting. (4) Treatment of anonymous-to-known conversion events. |
| Consequences if Delayed | This is the highest-risk ADR in the register. Once Rethabile Sithole begins making R8.3M annual spend decisions based on platform attribution numbers, changing the methodology becomes politically very difficult. Must be agreed, documented, and signed off before implementation. Rethabile cannot validate numbers against any existing source of truth. |
| Dependencies | ADR-002 (Customer Identity Resolution) — attribution requires linked customer identity across channels. Rethabile Sithole formal sign-off. Legal review of data use across Meta and GA4 (POPIA implications for pixel-based tracking). |

— End of Document —

ADR-REG-001 v1.0 | RetailSphere Data Platform Programme | Confidential